LifeOps Complete 4-Month Portfolio Roadmap

🎯 Goal

Build a modular, data-driven, accessible personal operations dashboard, while learning React, UX, state management, analytics, and persistence. By the end, LifeOps is production-level and portfolio-ready.

🗺 Month-by-Month Roadmap

| Month | Focus | Learning Goals | Code Milestones | README / Portfolio |
| --- | --- | --- | --- | --- |
| 1 | Core Logic & Components | - React basics (useState, props, controlled components)- Component decomposition (TaskItem, HabitItem)- LocalStorage persistence | - DailyTasks & DailyHabits components- Task/habit toggle logic- LocalStorage save/load- Component breakdown | - Screenshots of task/habit lists- LocalStorage persistence- Component structure |
| 2 | UX & Accessibility | - Keyboard navigation & focus management- Undo delete & modals- Empty states- Mobile-first responsive layout | - Undo delete for tasks/habits- Confirmation modals- Empty state messages- Responsive layout | - GIFs: Undo/Delete modal- Screenshots: Empty states & mobile layout- GIF: Keyboard navigation |
| 3 | Advanced State & Analytics | - useReducer for predictable state- Derived/computed state for analytics- Memoization (useMemo)- Lightweight charts- Optional TypeScript | - Reducer-based state for tasks/habits- Analytics dashboard (weekly completion, streaks, productive day)- Charts using CSS or library | - Screenshots/GIFs: Analytics dashboard- Screenshots: Reducer & TypeScript model- Screenshots: Derived state examples- GIFs: Charts updating dynamically |
| 4 | Persistence, Offline, & Portfolio Polish | - Versioned persistence (LocalStorage / IndexedDB)- Offline-first logic / optional service worker- Storybook for reusable components- Final UX & accessibility polish | - Versioned persistence- Offline-first handling- Storybook for buttons, modals, cards, charts- Accessibility & final responsive layout | - Screenshots/GIFs: Offline state- Screenshots: Storybook components- Screenshots/GIFs: polished UX & accessibility- Complete portfolio case study in README |

📐 LifeOps Architecture (Text Diagram)

┌───────────────────────────┐

│       LifeOps App         │

└────────────┬──────────────┘

│

▼

┌───────────────────────────┐

│        Core Logic         │

│ - Tasks                   │

│ - Habits                  │

│ - Analytics               │

└─────────┬─────────────────┘

│

State updates│ user actions

│

▼

┌───────────────────────────┐

│      UI Components        │

│ - TaskList / TaskItem     │

│ - HabitList / HabitItem   │

│ - Charts / Cards / Buttons│

└─────────┬─────────────────┘

│

Persistence read/write

│

▼

┌───────────────────────────┐

│       Persistence         │

│ - LocalStorage / IndexedDB│

└─────────┬─────────────────┘

│

UX signals, error handling, undo

│

▼

┌───────────────────────────┐

│  UX & Accessibility Layer │

│ - Keyboard navigation     │

│ - Modals / Undo           │

│ - Empty states            │

│ - Focus management        │

└───────────────────────────┘

Flow Highlights:

- Bidirectional flow: UI → Core Logic → Persistence → UX → UI

- Supports predictable updates, undo, and accessibility

- Modular layers for scalable development

📚 Learning Checkpoints

Month 1:

- Learn React state & props

- Build reusable components

- Understand LocalStorage persistence

Month 2:

- Learn UX patterns & keyboard accessibility

- Implement modals, undo, and empty states

- Responsive design with mobile-first CSS

Month 3:

- Learn useReducer & derived state

- Create analytics dashboard

- Memoize computations for performance

- Optional: TypeScript for data models

Month 4:

- Versioned persistence & offline support

- Storybook for reusable UI library

- Final UX polish & accessibility audit

- Portfolio-ready README with screenshots/GIFs

📝 Portfolio / README Plan

Sections:

- Project Title & Tagline

- Overview

- Key Features

- Architecture Diagram

- Tech Stack & Learning

- Screenshots / GIFs (from each month)

- UX & Accessibility

- State Management & Logic

- Persistence & Offline

- Future Improvements

- How to Run

Monthly Screenshot/GIF Plan:

- Month 1: Task/Habit list, LocalStorage, component structure

- Month 2: Undo/Delete modal, empty states, keyboard navigation, responsive layout

- Month 3: Reducer & TypeScript, analytics dashboard, derived state, charts

- Month 4: Offline persistence, Storybook components, final polish

✅ Why This Roadmap Makes You Stand Out

- Shows full product thinking from core logic → UX → analytics → offline

- Highlights modular architecture & professional coding practices

- README + screenshots/GIFs tell a story of your development journey

- You can explain each milestone clearly in interviews, even without a CS background